## Slide 1: Rapid application development (RAD)
It was developed to overcome the rigidity (difficult to accommodate the change of requests from the customer) of the waterfall model (and its variants).
It includes the features of both prototyping and evolutionary models (where requirements gathering is not fully done).
It deploys an evolutionary delivery model to obtain and incorporate the customer feedbacks on incrementally delivered versions.
prototypes are constructed, and incrementally the features are developed and delivered to the customer. Unlike prototyping model, prototypes are not thrown away but are enhanced and used in the software construction.

## Slide 2: RAD Model
Major goals:
- To decrease the time taken and the cost incurred to develop
software systems.
- To limit the costs of accommodating change requests.
- To reduce the communication gap between the customer and the
developers.

## Slide 3: RAD …
It is established among the practitioners that only through commenting on an installed application that the exact requirements can be brought out.
In iterative waterfall model
-often clients do not know what they exactly wanted until they saw a working
system.
-Customers do not get to see the software until the development is
complete and deployed.
-Delivered software do not meet the customer expectations and changes
are incorporated through subsequent maintenance efforts.
-Cost of accommodating the changes extremely high and took long time to
have a good solution
RAD model tries to overcome this problem by inviting and incorporating customer feedback on successively developed and refined prototypes.

## Slide 4: Working of RAD
Development takes place in a series of short cycles or iterations.
Development team focuses on the present iteration only and plans are made for only one increment at a time.
The time planned for each iteration is called a time box.
Each iteration is planned to enhance the implemented functionality of the application by only a small amount.
During each time box, a quick-and-dirty prototype-style software for some functionality is developed.
Customer evaluates the prototype and gives feedback on specific improvements.
Prototype is refined based on the customer feedback. However, it is not meant to be released to the customer for regular use.

## Slide 5: Cont…
Development team includes a customer representative to clarify the requirements.
Customer suggest changes to a specific feature already delivered and they have used it.
Delivery of an incremental feature saves cost as this is carried out before large investments have been made in development and testing of large number of features.
Decrease in development time and cost, and at the same an increased flexibility to incorporate changes
- Minimal use of planning
- Heavy reuse of any existing code through rapid prototyping.

## Slide 6: Cont…
RAD model emphasizes code reuse
Developers earliest to embrace object-oriented languages and practices.
RAD advocates use of specialized tools to facilitate fast creation of working prototypes.
Specialized tools support the following features:
- Visual style of development.
- Use of reusable components.

## Slide 7: Applicability of RAD Model
Characteristics of an application that indicate its suitability to RAD style of development
- Customized software:
- It is developed for one or two customers
- Substantial reuse is usually made of code from pre-existing software.
- For example, Automatic data processing activities such as registration
and grading at one or more educational institutes. When any other
institute requests for an automation package in which a few aspects to
be tailored, Projects involving such tailoring can be carried out
speedily and cost-effectively.

## Slide 8: Cont…
Non-critical software: a quick-and-dirty software developed is usually far from being optimal in performance and reliability.
Highly constrained project schedule:
- It aims to reduce development time at the expense of good documentation,
performance and reliability.
- It is preferred for projects with very aggressive time schedules
Large Software:
Software having many features can incremental development and delivery
be meaningfully carried out.

## Slide 9: Characteristics that render RAD unsuitable
Generic products (wide distribution)
- Software products are generic in nature and usually have wide distribution.
- Optimal performance and reliability are imperative in a competitive market.
Requirement of optimal performance and/or reliability
- Categories of products require performance or reliability
- Example, Operating System (high reliability required)
Lack of similar products
- Developing company has not developed similar software, it would hardly
be able to reuse much of the existing artifacts.
- Non-availability of sufficient plug-in components, it becomes difficult to
develop rapid prototypes through reuse
Monolithic entity:
- Especially small-sized software, it is hard to divide the required features into parts
that can be incrementally developed and delivered.

## Slide 10: RAD versus Prototyping model
The code developed during prototype construction is usually thrown away. In contrast, developed prototype evolves into the deliverable software.
Though RAD is expected to lead to faster software development compared to the traditional models (such as prototyping model), though the quality and reliability would be inferior.

## Slide 11: RAD versus iterative waterfall model
All the functionalities of a software are developed together whereas functionalities are developed incrementally through heavy code and design reuse
In RAD, prototype is refined based on customer feedback. Whereas, iterative waterfall model does not accommodate change requests.
Some important advantages of Iterative Waterfall Model:
  Use of iterative model leads to production of good quality documentation
  which helps during maintenance.
  Developed software usually has better quality and reliability

## Slide 12: RAD versus evolutionary model
In RAD, each increment results essentially a quick and dirty prototype
In evolutionary model, each increment is systematically developed using the iterative waterfall model.
In RAD, software is developed in much shorter increments compared to the evolutionary model.

## Slide 13: Agile development model
Over last two decades, rapid shift from development of software products to development of customized software and the increased emphasis on scope for reuse.
It was primarily designed to help a project to adapt to change requests quickly. (overcome the shortcomings of waterfall model)
Aim of it is to facilitate quick project completion.
How? Agility is achieved by fitting the process to the project, i.e. removing activities that may not be necessary for a specific project.
Anything that wastes time and effort is avoided.

## Slide 14: Popular agile SDLC models
Crystal
Atern
Feature-driven development
Scrum
Extreme programming
Lean development
Unified process

## Slide 15: Cont…
Agile model adopts an iterative approach.
Each iteration lasts for a couple of weeks only.
Time to complete an iteration is called time box.
End date for an iteration does not change. Team may reduce functionality during a time box if necessary.

## Slide 16: Essential Idea behind Agile Models
It is suited for development of small projects. In case of large projects, collaborating teams working at different locations are needed to have arranged as many as meetings through video conferencing.
The agile model emphasizes incremental release of working software as the primary measure of progress.

## Slide 17: Essential Idea behind Agile Models
Important Principles:
- Working software over comprehensive documentation.
- Frequent delivery of incremental versions of the software to the customer in
intervals of few weeks.
- Requirement change requests from the customer are encouraged and are efficiently
incorporated.
- Enhanced communication among the development team members can be realized
through face-to-face communication rather than through exchange of formal
documents.
- Continuous interaction with the customer is considered much more important than
effective contract negotiation.
Agile development projects usually deploy pair programming where two programmers work together at one work station. One types in code while the other reviews the code as it is typed in. The two programmers switch their roles every hour or so.

## Slide 18: Advantages and Disadvantages
Agility by relying on the tacit knowledge of the team members about the development project and informal communication to clarify issues rather spending time in preparing formal documents and reviewing them.
Lack of adequate documentation may lead to several problems:
- scope for confusion and important decision taken during different phases
can be misinterpreted at later points
- absence of documentation, it becomes difficult for design decisions to be
reviewed by external experts.
-When the project completes and the developers disperse, maintenance can
become a problem.

## Slide 19: Agile versus RAD model
Agile model does not recommend developing prototypes, but emphasizes systematic development of each incremental feature. In contrast, quick-and-dirty prototypes are then refined into production quality code.
Agile projects logically break down the solution into features that are incrementally developed and delivered. In contrast, developing all the features by improving successively over time.
Agile team only demonstrates completed work to the customer. In contrast, development teams demonstrate to customers screen mock ups and prototypes.

## Slide 20: Extreme programming model
It recommends taking these best practices that have worked well in the past in program development projects to extreme levels.
If something is known to be beneficial, why not put it to constant
use? Based on this principle, it puts forward several key practices
that need to be practiced to the extreme.
XP is based on frequent releases (called iterations), during which the developers implement “user stories”. It is similar to use cases, but are more informal and are simpler.
Example, a user story about a library software can be: 1. a library member can issue a book.
2. A library member can query about the availability of a book.

## Slide 21: Good practices recognized
Code review:
  helps detect and correct errors most efficiently.
  Pair programming as the way to achieve continuous review. While one writes
  other reviews the code
Testing:
  Suggests Test-driven development, where test cases are written even before any code is written.
Incremental development:
  It helps to get customer feedback
Simplicity:
  Simplest code ignores the aspects such as efficiency, reliability, maintainability, etc.
  Once the basic functionality works then these aspects can be introduced through refactoring.

## Slide 22: Good practices recognized
Design:
  Everybody should design daily.
  Quality design can be achieved through refactoring (improve the nonfunctional attributes of the software without affecting the external behavior).
Integration Testing:
  Helps identify bugs at the interfaces
  Developers should achieve continuous integration by building and performing integration testing several times a day.

## Slide 23: XP prescribes several basic activities
Coding:
  Utmost care and attention needed for coding activity
  Without coding it is not possible to have a working system
  Coding in XP has a slightly different meaning.
  Example: coding activity includes drawing diagrams (modelling) that will be transformed to code, scripting a web-based system and choosing among several alternative solutions.
Testing:
  High importance for testing and considers it as a primary means for developing a fault-free software
Listening:
  Developers need to listen to the customers carefully
  Customers usually have the domain knowledge but programmers may not have in-depth knowledge of the domain

## Slide 24: XP prescribes several basic activities
Designing:
  Without good design implementation become too complex and dependencies become too numerous and it becomes very difficult to comprehend the solution.
  Maintenance difficult and expensive
  Efficient use of a suitable design technique is emphasized.
Feedback:
  Understanding the exact requirement
  Feedback is critical to learning and making changes
  Frequent contact with the customer makes the development effective
Simplicity:
  Build something simple that will work today rather something taking a lot of time never getting used
  Attention on making specific functions that are immediately needed

## Slide 25: Applicability of extreme programming model
Projects involving new technology or research projects
- requirement change rapidly and unforeseen technical problems
need to be resolved.
Small projects
- face to face meeting is easier to achieve.
Characteristics not suited to use of extreme programming model
Stable requirements
Mission critical or safety critical systems